HRMS Dial 112

HRMS + Attendance system (Dial 112 / emergency operations oriented). The document mainly contains:

- Employee lifecycle management

- Attendance & leave

- Training & e-learning

- Staff master/profile

- Biometric + facial attendance integration

- FRV/driver attendance

- CAD/MDT integration

- Reports/MIS

Below is a practical module-wise project plan for development.

1. Project Architecture (High Level)

Core System

- Authentication & Role Management

- Employee Master (HRMS)

- Attendance Management

- Leave Management

- Shift & Roster Management

- Training Management

- Driver/FRV Management

- Integrations (Biometric, Face Recognition, CAD, MDT)

- Notifications

- Reports & Dashboard

- Admin Settings

2. Module-wise Planning

Module 1: Authentication & Role Management

Purpose

Login, permissions, hierarchy-based access.

Features

- Login / Logout

- Role-based access

- Permission management

- User hierarchy (Officer → Manager → Employee)

- Password reset

- Session management

- Audit log

Roles

Example:

- Super Admin

- HR Admin

- Supervisor

- Reporting Officer

- Employee

- Driver/FRV Staff

Tables

users
roles
permissions
user_roles
role_permissions
login_logs

APIs / Pages

- Login

- Change Password

- Manage Roles

- User Permission Mapping

Module 2: Staff Master (Employee Profile)

Purpose

Maintain full employee lifecycle data.

Features

From Excel:

Personal Details

- Employee code

- Name

- DOB

- Gender

- Blood group

- Marital status

- Category

- Religion/Caste

- Nationality

Contact Details

- Address

- Phone

- Email

- Emergency contact

Employment Details

- Joining date

- Department

- Designation

- Confirmation date

- Probation

Education

- Degrees

- Certificates

- Skills

Experience

- Previous jobs

- Salary history

- Experience years

Family Details

- Spouse

- Parents

- Dependents

Documents

- Aadhaar/PAN

- Photo

- Resume

- Certificates

Bank Details

- Account number

- IFSC

- Salary bank

Tables

employee_master
employee_family
employee_education
employee_experience
employee_documents
employee_bank_details
employee_languages
employee_training_history

Pages

- Employee List

- Add Employee

- Employee Profile

- Employee Timeline

Module 3: Attendance Management

Purpose

Track attendance via biometric/facial/manual.

Features

From Excel:

- Face recognition attendance

- Biometric attendance

- Geo location attendance

- Shift attendance

- Late coming

- Unauthorized leave detection

- Real-time attendance

Attendance Types

- Present

- Absent

- Late

- Half Day

- On Leave

- Field Duty

Attendance Modes

- Face recognition

- Fingerprint

- Mobile attendance

- MDT attendance

- Manual correction

Tables

attendance_logs
attendance_sessions
attendance_source
attendance_corrections
geo_coordinates

APIs

/api/attendance/checkin
/api/attendance/checkout
/api/attendance/live

Dashboard

- Present count

- Absent count

- Late employees

- Shift-wise attendance

Module 4: Leave Management

Purpose

Apply, approve, reject leave.

Features

From Excel:

- Leave apply

- Leave tracking

- Leave balance

- Leave approval workflow

- Modify/cancel leave

- Unauthorized leave alerts

Leave Types

- Casual Leave

- Sick Leave

- Earned Leave

- Maternity

- Emergency

Workflow

Employee
   ↓
Reporting Officer
   ↓
HR Approval

Tables

leave_types
leave_balance
leave_request
leave_approval_log
holiday_master
weekly_off_master

Screens

- Apply Leave

- Leave Status

- Approvals

- Leave Calendar

Module 5: Shift & Duty Roster Management

Purpose

Manage work schedules.

Features

- Shift creation

- Weekly off

- Holidays

- Duty assignment

- Rotation shifts

Shift Types

- Morning

- Evening

- Night

- Field duty

Tables

shift_master
employee_shift_mapping
roster_schedule
holiday_master

Module 6: Training Management

Purpose

Training lifecycle.

Features from Excel

- Training need analysis

- Annual training calendar

- Trainer management

- Nomination

- Attendance

- Feedback

- Training effectiveness

- Certificate tracking

Flow

Training Need
   ↓
Training Plan
   ↓
Nomination
   ↓
Attendance
   ↓
Feedback
   ↓
Effectiveness Report

Tables

training_master
training_calendar
trainer_master
training_nomination
training_attendance
training_feedback
training_effectiveness

Pages

- Training Calendar

- Nomination

- Feedback Forms

- Training History

Module 7: E-learning Integration

Purpose

Track online learning.

Features

- Course mapping

- Learning progress

- Training completion tracking

Tables

learning_courses
employee_learning_progress
course_completion

Module 8: Driver Attendance System

Purpose

Dedicated driver/FRV attendance.

Features

From Excel:

- Driver records

- Shift-wise attendance

- Live attendance

- Historical attendance

- Real-time pilot duty status

- Driver reports

Tables

driver_master
driver_attendance
driver_shift
frv_assignment

Dashboard

- Driver on duty

- FRV-wise driver

- Live status

Module 9: FRV Attendance Module

Purpose

Field staff attendance.

Features

- FRV staff registration

- MDT attendance

- Geo-tag attendance

- Mobile attendance

Tables

frv_staff
frv_attendance
frv_location_logs

Module 10: Facial Recognition Integration

Purpose

AI-based attendance.

Features

- Face enrollment

- Face verification

- Attendance capture

- Anti-spoofing

Flow

Capture Face
   ↓
Face Match
   ↓
Attendance Mark

Tables

employee_face_data
face_attendance_log

Module 11: Biometric Integration

Purpose

Biometric sync.

Features

- Device sync

- Attendance import

- Real-time monitoring

Tables

biometric_devices
biometric_logs
sync_history

Module 12: CAD / MDT Integration

Purpose

External system integration.

Integrations

- CAD software

- Patrol system

- MDT platform

- Mobile app

Features

- User sync

- Attendance sync

- Duty sync

- Activity logs

Tables

integration_logs
cad_user_access
mdt_sync_logs

Module 13: Notification Module

Purpose

Alerts and reminders.

Features

From Excel:

- SMS notifications

- Leave approval alerts

- Attendance alerts

Notifications

- SMS

- Email

- Push notification

Tables

notification_logs
sms_templates
email_templates

Module 14: Reports & MIS

Purpose

Analytics and reporting.

Reports

Attendance Reports

- Daily attendance

- Monthly attendance

- Late arrival

- Absentee report

Leave Reports

- Leave balance

- Leave history

- Pending approvals

HR Reports

- Employee strength

- Joining/exit

- Department-wise manpower

Driver Reports

- Shift attendance

- Historical driver logs

Training Reports

- Training attended

- Pending training

Export

- PDF

- Excel

- Print

Module 15: Dashboard & Analytics

Widgets

- Total employees

- Present today

- On leave

- Late arrivals

- Training pending

- Shift status

- Driver live duty

Module 16: Admin & Settings

Features

- Department master

- Designation master

- Leave master

- Holiday master

- Shift master

- Role master

- Approval workflow config

Tables

department_master
designation_master
leave_master
settings
workflow_master

3. Suggested Development Phase Plan

Phase 1 (MVP)

- Login & RBAC

- Staff Master

- Attendance

- Leave Management

- Shift Management

- Dashboard

- Reports

Phase 2

- Training Management

- Notifications

- Driver/FRV Attendance

- Geo attendance

Phase 3

- Facial Recognition

- Biometric Integration

- CAD/MDT Integration

- E-learning